## Phase 1: Core scheduling MVP

- Key Features

- Client management

- Client profile overview

- Visit CRUD

- caregiver assignment

- basic caregiver calendar

- mark missed

- persistence

- Check list:

- Clients page of agency admin dashboard

- Care Coordinator dashboard

Milestone 1:  clients page detail page of agency admin dashboard   1 week

Milestone 2:  Modify client page & Caregivers page   1 week

Milestone 3: Care Visits & Reports page   1 week
Timeline: 3 weeks

## Phase 2: Care logic

- Key Features

- ADL library

- ADL schedule manager

- ADL-to-visit linking

- required skills

- ranking improvements

- Checklists

- My Care Visits page of caregiver dashboard

- My Calendar page of caregiver dashboard

- Update of My Skills & Certification page of caregiver dashboard

Milestone 1: My Care Visits page   1 week

Extra Key Features:

Reports
1. Primary Report
 Filter: date range
 Columns: Client, Caregiver, Service Date, Start Time, End Time, Actual Hours, Billable Hours,
Pay Rate, Pay Amount, Bill Rate, Bill Amount, Status
 Totals: Total Hours, Total Payroll Amount, Total Billing Amount
 Export: CSV
2. Payroll Summary
 Grouped by caregiver
 Columns: Caregiver, Total Hours (actual), Total Pay Amount
 Export: CSV
3. Client Billing Summary
 Grouped by client
 Columns: Client, Total Billable Hours, Total Bill Amount
 Export: CSV

Milestone 2: My Calendar & My skills page 1 week
Timeline: 2 weeks

## Phase 3: polish + coordinator hub

- advanced filters/grouping

- live stats

- read-only detail modal

- QA / cleanup / bug fixing

Timeline: 1 week

(Optional) Phase 4: Migration to Aptible(2 weeks)

- Update codebase and database structure, Auth

- Migration to Aptible, deployment